# Portfolio Decision-Support Brief

Synthetic sample output. Advisory decision support only; final funding and sequencing decisions remain with accountable human leaders.

# Executive Summary

The synthetic portfolio contains 4 initiatives with estimated spend of $6,100,000 and delivery demand of 189 FTE-months. One mandatory compliance initiative should be protected and sequenced through governance. High-value discretionary work requires explicit budget, capacity, and dependency trade-offs. One platform initiative remains on governance hold because sponsor and decision authority are missing.

# Scored Portfolio View

| Rank | ID | Initiative | Status | Score | Confidence | Recommendation |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | P-003 | Field Service Scheduling Automation | Discretionary | 80.0 | High | Prioritize |
| 2 | P-002 | Self-Service Revenue Portal Expansion | Discretionary | 79.0 | High | Board trade-off - high value but material funding or capacity burden |
| 3 | P-001 | Data Retention Compliance Remediation | Mandatory | 71.0 | Medium | Mandatory commitment - protect capacity and sequence through governance |
| 4 | P-004 | Data Lake Migration Foundation | Unknown | 57.0 | Low | Hold for governance clarity |

# Scoring Criteria and Weights

| Criterion | Weight | Description |
| --- | --- | --- |
| Strategic alignment | 25% | How directly the initiative supports declared strategy. |
| Financial or mission value | 15% | Expected financial, mission, or enterprise benefit. |
| Customer or operational impact | 15% | Degree of external/customer or internal operating impact. |
| Risk reduction or compliance criticality | 15% | Value of reducing or addressing risk and compliance exposure. |
| Dependency enablement | 10% | Extent to which the initiative enables other portfolio work. |
| Readiness and confidence | 10% | Confidence in scope, sponsorship, estimates, approach, and readiness. |
| Effort or cost feasibility | 10% | Affordability and execution feasibility; higher is more feasible. |

# Budget and Capacity View

Total estimated spend: $6,100,000

Total estimated capacity demand: 189 FTE-months

Constraint scenario: $3.0M and 80 FTE-months available. Mandatory work should be protected first. P-003 is the strongest near-term discretionary fit under this constraint. P-002 requires board-level trade-off due to high value but heavier cost and dependency load. P-004 should remain on hold until governance gaps are resolved.

# Governance Flags

P-004 - Missing or unclear sponsor; Missing or unclear decision authority; Missing or unclear mandatory status

# Human Decisions Required

| Decision | Owner | Evidence needed |
| --- | --- | --- |
| Protect P-001 mandatory compliance capacity | Portfolio Board | Deadline, capacity, and dependency plan |
| Confirm P-003 decision authority | Portfolio Board / Operations Council | Funding authority and capacity source |
| Decide whether P-002 fits near-term funding window | Portfolio Board | Dependency readiness and budget trade-off |
| Resolve P-004 sponsor and decision authority | Portfolio Board / executive sponsor | Named sponsor and governance owner |